NOVALEND

Master Product Owner Decision Kit

PRD • Decision • Diagnosis • Backlog • User Journey • System Flow • Roadmap • Governance • Stakeholders • Design Handoff • AI Judgment

Source basis: supplied NovaLend case study, existing Decision Kit, Product Owner Design & Delivery Pack, and Storyboard/Wireframe Design Process. Repeated content has been consolidated; complementary delivery and design detail has been retained.

Contents

1. Executive Decision

2. Restricted Launch Operating Model

3. Data-Driven Diagnosis

4. PRD: Smart Offer Engine

5. Customer User Journey & Design Handoff

6. System / Decision Flow

7. Prioritised Backlog: RICE + MoSCoW

8. Agile Delivery View

9. Measurement, Governance & Stage Gates

10. Stakeholder Communications

11. Stakeholder Operating Model

12. AI Usage & Human Judgment

# 1. Executive Decision

Recommendation: LAUNCH WITH RESTRICTIONS, subject to formal Risk/Compliance approval and a controlled six-week validation plan.

NovaLend's 30-day beta invited 12,400 users and disbursed 610 loans. The reported 30-day default rate is 14% versus a 6% Risk target, an 8 percentage-point gap and approximately 2.3× the target. This is the immediate launch constraint.

The funnel also shows material onboarding friction: 25.0% of invited users started and 66.1% of starters completed KYC. Those users do not enter the disbursed cohort, so these drop-offs are a growth constraint rather than a direct explanation of the 14% default rate.

The 92.2% KYC-to-offer rate and 33.9% offer-to-acceptance rate support a hypothesis that the current credit decisioning and offer structure may not sufficiently differentiate risk. The case data does not prove the exact cause; underwriting, affordability, fraud, repayment failure, collections and offer economics should be validated.

## Decision posture

| Option | Decision | Reason |
| --- | --- | --- |
| Full launch | Do not proceed | Would scale a portfolio currently reporting 14% default against a 6% Risk target. |
| Launch with restrictions | Recommended | Contains exposure while the risk/offer controls are implemented and tested. |
| Formal pause | Fallback | Trigger if the controlled evidence fails or governance requirements cannot be satisfied. |

## What I would want to be wrong

I would want the 14% default signal to be caused by something other than the credit decisioning hypothesis. Therefore, Day 1 validation must confirm the default definition, DPD basis, cohort maturity and the contribution of underwriting, affordability, fraud, repayment processing and collections.

# 2. Restricted Launch Operating Model

- Cap new originations at approximately 30–40% of the current pace during validation.

- Use Risk/Compliance-approved risk-tiered offers, limits and pricing for new applicants.

- Apply graduated caps to first-time/thin-file customers; do not create an automatic exclusion path solely because credit history is limited.

- Monitor 7-, 14- and 30-day early-vintage performance by cohort and risk tier.

- Maintain decision logging so each lending decision can be reconstructed by authorised reviewers.

- Use a Week 4 evidence gate; if the agreed risk signals do not improve, trigger formal pause.

## Six-week operating timeline

| Period | Product / Engineering | Risk / Compliance / Data | Decision |
| --- | --- | --- | --- |
| Week 1 | Lock requirements, event taxonomy and decision rules | Validate 14% definition, DPD basis, maturity and baseline cohorts | Go to build only after assumptions are confirmed |
| Week 2 | Bureau connector, tier/pricing engine, logging and fallback | Approve tier matrix, caps, fallback and reporting definitions | Proceed to capped live release if acceptance tests pass |
| Weeks 3–4 | Controlled production release and defect management | Weekly cohort/tier review | Continue restricted test or trigger pause |
| Weeks 5–6 | Stabilise and prepare evidence | Assemble audit/regulatory evidence | Evidence supports continuation or formal pause |

# 3. Data-Driven Diagnosis

| Stage | Beta evidence | PM interpretation |
| --- | --- | --- |
| Invited → Started | 12,400 → 3,100; 25.0% | Major activation friction; not a direct source of defaults. |
| Started → KYC | 3,100 → 2,050; 66.1% | Material drop-off; could be journey friction or legitimate filtering. |
| KYC → Offer | 2,050 → 1,890; 92.2% | Very high offer rate; validates the need to test risk discrimination. |
| Offer → Accepted | 1,890 → 640; 33.9% | Investigate pricing, amount, tenor, trust and acceptance by risk tier. |
| Accepted → Disbursed | 640 → 610; 95.3% | Strong operational conversion; not the main bottleneck. |
| Disbursed → 30-day default | 610; 14% vs 6% | Primary immediate risk signal; approximately 2.3× target. |

Diagnosis: onboarding friction is a growth constraint; credit risk is the immediate launch constraint. The primary credit-quality hypothesis is the risk decisioning/offer mechanism, but causality must be validated rather than assumed.

# 4. PRD: Smart Offer Engine

## 4.1 Product objective

Reduce credit-quality risk for new NovaLend originations through risk-sensitive eligibility, amount, tenor and pricing, while preserving a controlled starter path for thin-file/no-hit applicants and creating a complete audit trail.

## 4.2 Problem statement

NovaLend reports 14% 30-day default on 610 disbursed loans against a 6% Risk target. At the same time, 92.2% of KYC-completed applicants receive an offer, while only 33.9% accept. The product needs stronger risk differentiation and evidence on whether offer economics influence who accepts. Any bureau or additional credit input is a proposed enhancement and requires appropriate approval.

## 4.3 Personas / actors

| Actor | Need | Product relevance |
| --- | --- | --- |
| Applicant | Clear, understandable terms and a viable route when history is limited | Transparency and controlled access |
| Risk Analyst | Consistent tiers, rules, caps and performance visibility | Risk challenge and validation |
| Product / Operations | Funnel and offer performance by tier | Connect customer behaviour to portfolio quality |
| Compliance / Audit | Reconstructable decision trail | Audit and governance |
| Engineering / Data | Explicit inputs, rules, fallback and logging | Buildability and observability |

## 4.4 Functional requirements

| ID | Requirement | Definition |
| --- | --- | --- |
| FR-01 | Credit-data retrieval | For each eligible new application at the risk decision stage, request supported bureau data where approved. |
| FR-02 | Risk tier assignment | Map approved risk inputs to a configurable risk tier using an approved matrix. |
| FR-03 | Tiered offer generation | Generate amount, tenor and pricing from the assigned tier rather than one flat offer. |
| FR-04 | Thin-file/no-hit fallback | Route insufficient bureau history to a capped starter-offer path or another approved policy state; never silently convert missing data into approval. |
| FR-05 | Decision logging | Persist application/loan ID, hit status, relevant input references, score band, tier, terms, timestamp and outcome. |
| FR-06 | Offer transparency | Show amount, rate, tenor, repayment amount and key explanation before acceptance. |
| FR-07 | Acceptance capture | Record accept/decline and report acceptance by risk tier. |
| FR-08 | Cohort reporting | Expose 7/14/30-day performance by origination cohort and risk tier. |
| FR-09 | Configurable caps | Allow authorised staff to configure graduated caps within approved policy. |
| FR-10 | Audit retrieval | Allow authorised users to retrieve the decision record by loan ID. |

## 4.5 Non-functional requirements

- Security: encrypt sensitive data in transit and at rest; role-based access to risk and audit data.

- Availability: bureau/service failure must fail safely; it must not silently become approval.

- Observability: log integration failures, fallback use, decision latency and rule-version identifiers.

- Explainability: retain the configuration/rule version used for every decision.

- Performance: proposed automated decision target is a few seconds, subject to bureau SLA.

- Privacy/retention: retention periods and lawful basis require Compliance confirmation.

## 4.6 User stories and acceptance criteria

| Story | Acceptance criteria |
| --- | --- |
| US-01 Risk tiering | Given valid approved credit inputs, the engine assigns exactly one approved tier and stores the rule version. |
| US-02 Starter path | Given no usable bureau result, the applicant is routed to the configured starter path and the fallback reason is logged. |
| US-03 Transparent offer | Before acceptance, amount, rate, tenor, repayment and key facts are visible. |
| US-04 Decision audit | Given an authorised reviewer and loan ID, the system returns inputs/reference, tier, rule version, terms and timestamp. |
| US-05 Tier monitoring | Weekly reporting segments acceptance and early-default performance by tier and fallback status. |
| US-06 Integration failure | If the bureau service is unavailable, the system records the failure and follows the approved fail-safe policy rather than default approval. |

## 4.7 Out of scope for v1

- Full open-banking affordability engine

- Loan-stacking detection across other lenders

- Collections/dunning redesign

- KYC capture redesign

- Re-pricing existing beta loans

- Whole NovaPay redesign

- Changes to Risk appetite or regulatory policy without approval

## 4.8 Success metrics

- 30-day default rate on sufficiently mature new-engine cohorts: target at or below the 6% Risk target, or a clearly evidenced trajectory toward it before scale-up.

- 7-, 14- and 30-day early-vintage default by cohort.

- Acceptance and disbursement rates by risk tier.

- Thin-file/no-hit fallback performance tracked separately.

- Bureau hit rate and acceptance by tier.

- Decision-log completeness and audit retrieval time.

- Decision latency and operational failure rate as guardrails.

- Customer complaints relating to pricing, eligibility or unexplained decisions.

# 5. Customer User Journey & Design Handoff

| Stage | Customer action / question | Design response | Measurement |
| --- | --- | --- | --- |
| 1 Invitation | Receives invitation; ‘Is this relevant?’ | Clear eligibility language and CTA | Invited → Started |
| 2 Application | Provides required information; ‘How long?’ | Progress indicator and concise fields | Started |
| 3 KYC | Completes verification; ‘Is my data safe?’ | Security explanation and clear status | KYC completed |
| 4 Risk assessment | Waits for decision | Fast status; graceful failure handling | Bureau hit / tier |
| 5 Personalised offer | Reviews terms; ‘Is this fair/affordable?’ | Amount, rate, tenor, repayment and why-this-offer explanation | Offer viewed |
| 6 Acceptance | Accepts/declines; ‘Do I understand?’ | Key facts and agreement acknowledgement | Accepted |
| 7 Disbursement | Receives funds; ‘When?’ | Confirmation, reference and next repayment | Disbursed |
| 8 Loan management | Checks balance/repayment | Dashboard, statements and help | Repayment |
| 9 Internal monitoring | Not customer-facing | Tier/cohort dashboard and alerts | 7/14/30-day default |

## Design principles

- Keep the customer experience simple while making the internal decision trail highly observable.

- Do not expose internal score mechanics unnecessarily; make material offer terms and decision outcomes understandable.

- Treat no-hit/thin-file as a designed state with a starter path, not an error screen.

- Instrument every stage so conversion and credit quality can be analysed together.

## Design states that must be covered

- Bureau no-hit/thin-file starter offer

- Bureau/service unavailable or retry/manual-review state once the fail-safe policy is approved

- Customer offer decline

- Offer expiry if introduced

- Application/KYC incomplete

- Decision pending/manual exception only if approved

- Validation, accessibility and error states

# 6. System / Decision Flow

Application submitted → KYC/identity verification → Eligibility & risk orchestrator → Credit bureau connector → Risk tier engine → Pricing & limit engine → Offer service → Accept/decline → Disbursement/loan record → Decision log & cohort analytics.

Fallback: bureau no-hit/thin-file → capped starter-offer configuration. Bureau/service error must follow a separately approved fail-safe policy; the case does not specify whether that means retry, manual review or temporary hold.

# 7. Prioritised Backlog: RICE + MoSCoW

RICE = (Reach × Impact × Confidence) ÷ Effort. Reach is expressed in hundreds of applicants/month; Impact is 0.5–3; Effort is person-weeks. MoSCoW is a governance overlay because the deadline makes risk/compliance work non-negotiable.

| ID | Feature / Fix | R | I | C | E | RICE | MoSCoW |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Credit risk framework + CBN submission pack | 31 | 3 | 90% | 3 | 27.9 | Must |
| 4 | Vintage / cohort default monitoring | 31 | 2 | 90% | 2 | 27.9 | Must |
| 12 | CBN compliance reporting automation | 31 | 3 | 85% | 3 | 26.4 | Must |
| 5 | Graduated caps for thin-file borrowers | 31 | 2 | 75% | 2 | 23.3 | Should |
| 3 | Lightweight affordability check | 31 | 2 | 70% | 3 | 14.5 | Should |
| 10 | In-app offer transparency screen | 19 | 1 | 70% | 1 | 13.3 | Should |
| 1 | Bureau-integrated risk & pricing engine | 31 | 3 | 80% | 6 | 12.4 | Must |
| 6 | Loan-stacking check vs. other lenders | 31 | 2 | 60% | 4 | 9.3 | Could |
| 7 | KYC funnel friction audit & fix | 31 | 1 | 70% | 3 | 7.2 | Could |
| 8 | Fraud / synthetic-identity detection | 31 | 2 | 55% | 5 | 6.8 | Won’t this release |
| 11 | Invite targeting / pre-qualification | 31 | 1 | 50% | 3 | 5.2 | Won’t this release |
| 9 | Structured collections & dunning | 6 | 2 | 75% | 4 | 2.3 | Could |

Priority logic: regulatory/risk foundations and cohort monitoring are protected ahead of volume-growth work. The backlog deliberately avoids optimising acquisition before the credit-control problem is understood.

# 8. Agile Delivery View

| Epic | Definition of done / outcome | Owner(s) | Effort |
| --- | --- | --- | --- |
| E1 Credit risk framework + CBN pack | Approved policy, thresholds, evidence pack and submission ownership | Risk / Compliance | 3 pw |
| E2 Cohort monitoring | 7/14/30-day metrics by tier and fallback status | Data / Product | 2 pw |
| E3 Risk & pricing engine | Bureau connector, tier rules, pricing matrix, fallback and decision log | Engineering / Product / Risk | 6 pw |
| E4 Compliance reporting | Automated evidence/report production where requirements are confirmed | Engineering / Compliance | 3 pw |
| E5 Graduated caps | Starter limits/tenors and monitoring for thin-file/no-hit applicants | Risk / Product | 2 pw |
| E6 Affordability check | Minimal affordability signal before broader open-banking scope | Product / Risk | 3 pw |
| E7 Offer transparency | Amount, rate, tenor, repayment and key facts before acceptance | Design / Engineering | 1 pw |
| E8 Loan stacking | Detect relevant concurrent borrowing where data supports it | Risk / Engineering | 4 pw |
| E9 KYC friction | Diagnose and address Started → KYC loss after credit gate stabilises | Design / Product | 3 pw |
| E10 Fraud detection | Separate fraud enhancement | Risk / Engineering | 5 pw |
| E11 Collections/dunning | Repayment communications/workflow | Operations / Engineering | 4 pw |
| E12 Invite targeting | Avoid scaling volume before risk controls are validated | Growth / Product | 3 pw |

# 9. Measurement, Governance & Stage Gates

| Metric | Why it matters | Cadence | Owner |
| --- | --- | --- | --- |
| 7/14/30-day early-vintage default | Primary credit-quality signal | Weekly | Risk + Data |
| Acceptance by risk tier | Tests whether pricing changes applicant mix | Weekly | Product + Data |
| Bureau hit rate | Shows coverage of primary decision path | Weekly | Product + Engineering |
| Fallback-tier default | Tests controlled inclusive access | Weekly | Risk |
| Decision-log completeness | Auditability and implementation quality | Weekly sample / continuous validation | Compliance + Engineering |
| Funnel conversion | Measures growth without overriding credit evidence | Weekly | Product |

## Stage gates

| Checkpoint | Required evidence | Decision |
| --- | --- | --- |
| End Week 2 | Engine/logging pass acceptance tests; Risk approves configuration; reporting definitions confirmed | Proceed to capped live release or hold |
| Week 4 | 14-day early-vintage trend and risk-tier acceptance spread | Continue restricted test or trigger pause |
| End Week 6 | Cohort evidence, audit trail and regulatory pack | Leadership decides next posture |

## Kill criteria

Pause if the new-engine cohort shows no clear, sustained improvement in early-vintage default performance against a comparable pre-fix baseline, or if the expected risk-tier acceptance relationship does not emerge after approved pricing and limit changes. Also revisit the decision immediately if the 14% and 6% figures use materially different default definitions or maturity windows.

# 10. Stakeholder Communications

## Engineering

- Ask: prioritise the risk-based offer/limit engine, decision logging and reporting foundations ahead of funnel optimisation.

- Build: configurable risk tiers, pricing/limit rules, approved fallback, decision ID, policy/version logging and loan-ID retrieval.

- Dependency: Risk/Compliance approval of policy and data inputs.

- Outcome: controls ready for controlled rollout within the first two weeks.

- Rationale: increasing volume before fixing the credit gate increases exposure without resolving the 14% default signal.

## Compliance & Risk

- Validate the 14% default definition, DPD basis, cohort maturity and comparability with the 6% Risk target.

- Approve or challenge the origination cap, graduated limits, risk-tier pricing and thin-file/no-hit treatment.

- Confirm auditability of decision inputs, policy version, timestamp and outcome.

- Review weekly cohort and early-vintage reporting.

- Agree the Week 4 pause trigger in advance.

## Executive Sponsor

- Approve a temporary 30–40% origination cap during validation.

- Protect engineering priority for risk decisioning and reporting.

- Acknowledge the Week 4 pause trigger now.

- Accept lower near-term volume in exchange for controlled exposure and evidence.

- Decision requested: formally governed restricted launch, with formal pause if evidence fails.

# 11. Stakeholder Operating Model

| Activity | Product | Engineering | Risk | Compliance | Data | Exec Sponsor |
| --- | --- | --- | --- | --- | --- | --- |
| PRD / backlog | A/R | C | C | C | C | I |
| Tier matrix / caps | C | I | A/R | C | C | I |
| Bureau integration | C | A/R | C | I | C | I |
| Decision logging | C | R | C | A/C | C | I |
| Cohort reporting | A | C | C | C | R | I |
| Capped launch approval | R | C | A/C | C | C | A |
| Week 4 checkpoint | R | C | A/R | C | R | A |
| CBN evidence pack | C | C | C | A/R | C | I |

R = Responsible; A = Accountable; C = Consulted; I = Informed. This is a proposed case-study operating model.

# 12. AI Usage & Human Judgment

AI tool used: Claude (Anthropic), conversationally, to accelerate funnel analysis, remediation ideas, PRD structure, acceptance criteria, RICE mechanics and stakeholder drafts.

| Concrete prompt | Output / human review |
| --- | --- |
| Analyse the NovaLend funnel and identify the primary product problem using the supplied numbers. | Identified major funnel drop-offs and proposed onboarding/underwriting hypotheses; the denominator logic was independently reviewed. |
| Draft a PRD for a NovaLend feature addressing 14% default versus the 6% Risk target. | Proposed the risk-based offer/pricing engine; scope, fallback and metrics were reviewed against the case constraints. |
| Score 12 NovaLend backlog items using RICE and MoSCoW given the six-week deadline. | Produced a scored prioritisation; the scores and regulatory overlay were cross-checked before inclusion. |

## AI error caught and corrected

An initial AI interpretation described the 92.2% KYC-to-offer rate as healthy. The analysis was reframed around the question: which decisions determine who reaches the 610-loan disbursed cohort and therefore can influence the 14% default rate? The final artifact treats the 92.2% offer rate as a risk-validation signal and does not present adverse selection as proven causation.